## Slide 1: Software Construction
Software Engineering Life Cycle Model

## Slide 2: Overview
Software Development Process
Software Engineering process Infrastructure
Software Engineering Process Improvement

## Slide 3: Software Engineering Life cycle model
The system lifecycle in systems engineering is a view of a system or proposed system that addresses all phases of its existence to include:
  System conception
  Design
  Development
  production and/or construction
  Distribution
  Product and construction
  Utilize and support
  Phase-out and disposal

## Slide 4: Conceptual Model
In this stage an identified need is examined, requirements for potential solutions are defined, potential solutions are evaluated, and a system specification is developed.
Key steps within the conceptual design stage include:
  Need identification
  Feasibility analysis
  System requirements analysis
  System specification
  Conceptual design review

## Slide 5: Preliminary system design
Subsystems that perform the desired system functions are designed and specified in compliance with the system specification.
Interfaces between subsystems are defined, as well as overall test and evaluation requirements.
At the completion of this stage, a development specification is produced that is sufficient to perform detailed design and development.
Key steps within the preliminary design stage include:
  Functional analysis
  Requirements allocation
  Detailed trade-off studies
  Synthesis of system options
  Preliminary design of engineering models
  Development specification
  Preliminary design review
Notes: In the field of software engineering, risk management is a methodology or a mechanism, carried out throughout the development process to identify, manage and control risks evolved before and during the development process. Basically, three types of activities are covered under the risk management process.
Risks: Technology risk, People risk, Organization risk, Business risk, Market risk, Strategic risk, Sales risk. Management risk, Budget risk

## Slide 6: Detail design and development
The development of detailed designs that brings initial design work into a completed form of specifications.
This work includes the specification of interfaces between the system and its intended environment and a comprehensive evaluation of the systems logistical, maintenance and support requirements.
The detail design and development is responsible for producing the product, process and material specifications and may result in substantial changes to the development specification.
Key steps within the detail design and development stage include:
  Detailed design
  Detailed synthesis
  Development of engineering and prototype models
  Revision of development specification
  Product, process and material specification
  Critical design review
Notes: In the field of software engineering, risk management is a methodology or a mechanism, carried out throughout the development process to identify, manage and control risks evolved before and during the development process. Basically, three types of activities are covered under the risk management process.
Risks: Technology risk, People risk, Organization risk, Business risk, Market risk, Strategic risk, Sales risk. Management risk, Budget risk

## Slide 7: Production and construction
During the production and/or construction stage the product is built or assembled in accordance with the requirements specified in the product, process and material specifications and is deployed and tested within the operational target environment. System assessments are conducted in order to correct deficiencies and adapt the system for continued improvement.
Key steps within the product construction stage include:
  Production and/or construction of system components
  Acceptance testing
  System distribution and operation
  Operational testing and evaluation
  System assessment
Notes: In the field of software engineering, risk management is a methodology or a mechanism, carried out throughout the development process to identify, manage and control risks evolved before and during the development process. Basically, three types of activities are covered under the risk management process.
Risks: Technology risk, People risk, Organization risk, Business risk, Market risk, Strategic risk, Sales risk. Management risk, Budget risk

## Slide 8: Production and construction
Once fully deployed, the system is used for its intended operational role and maintained within its operational environment.
Key steps within the utilization and support stage include:
  System operation in the user environment
  Change management
  System modifications for improvement
  System assessment
Notes: In the field of software engineering, risk management is a methodology or a mechanism, carried out throughout the development process to identify, manage and control risks evolved before and during the development process. Basically, three types of activities are covered under the risk management process.
Risks: Technology risk, People risk, Organization risk, Business risk, Market risk, Strategic risk, Sales risk. Management risk, Budget risk

## Slide 9: Phase-out and disposal
Effectiveness and efficiency of the system must be continuously evaluated to determine when the product has met its maximum effective lifecycle.
Considerations include: Continued existence of operational need, matching between operational requirements and system performance, feasibility of system phase-out versus maintenance, and availability of alternative systems.
Notes: In the field of software engineering, risk management is a methodology or a mechanism, carried out throughout the development process to identify, manage and control risks evolved before and during the development process. Basically, three types of activities are covered under the risk management process.
Risks: Technology risk, People risk, Organization risk, Business risk, Market risk, Strategic risk, Sales risk. Management risk, Budget risk